Readiness audit · Gujarat Police Innovation Challenge 2026

Sentinel: what is built, what is missing

An audit of the current codebase against the hackathon's Model 1 + Model 3 requirements, its seven evaluation areas, and its mandatory live test case.

Audited 21 August 2026   ·   138 tests passing   ·   Event 10–11 September 2026   ·   Submission closes 7 September 2026

# 1. The verdict, plainly

The foundation is genuinely strong. Model 1 (registry, onboarding, GIS, health, gap analysis) and Model 3 (adapter federation across two dissimilar VMS dialects) are built, tested and running. The security posture — role-based access, per-camera video authorisation, cross-unit access grants and a complete audit trail — is well beyond what a hackathon prototype normally has, and directly serves evaluation areas 3 and 7.

Every "built" claim in this document was verified by running the system, not by reading the code. Every "absent" claim was verified by searching the codebase.

The gap that matters The hackathon's mandatory live test case is: onboard ~50 cameras, track a designated vehicle across them, and generate real-time alerts against a watchlist, with movement history on a GIS map. Of that sentence, only "onboard cameras" is built. There is no watchlist, no matching logic, no alerting, and no cross-camera tracking. The system currently observes — it detects objects and reads plates — but nothing reacts to what it sees.

That is a scoped, buildable gap rather than an architectural problem: the detections, the plate reads, the camera registry and the GIS layer all already exist and are exactly the inputs a watchlist engine needs. But it is the single largest block of remaining work, and it maps onto the most heavily weighted evaluation areas.

# 2. Against the seven evaluation areas

| # | Evaluation area | Status | Where we stand |
| --- | --- | --- | --- |
| 1 | Successful test case | NOT READY | Government feed not integrated; vehicle tracking and alerting absent. This is the headline scored item. |
| 2 | Solution presentation | NOT STARTED | No PPT/PDF deck exists yet. |
| 3 | Solution architecture | STRONG, UNDOCUMENTED | Architecture is sound and well reasoned in-repo, but the required HLD document has not been assembled. |
| 4 | Working platform & demo | OWN FEED ONLY | Own-feed demo is real and working. Government-feed demo not attempted — needs portal credentials. |
| 5 | Video analytics output | DETECTION YES, OUTPUT NO | YOLO detection and ANPR both work on real footage. No analytics report, no alerts, no intrusion detection. |
| 6 | Scalability & PoC readiness | UNWRITTEN | Edge architecture genuinely scales horizontally, but the 80,000-camera plan is not written down. |
| 7 | Submission completeness | NOT STARTED | No deck, no HLD, no demo videos, no submission packaging. |

Read this table the right way Four of the seven areas are documentation and packaging, not engineering. They are cheap in effort relative to their weight, and they are entirely unstarted. Building more features while areas 2, 3, 6 and 7 sit at zero would be the wrong trade.

# 3. Model 1 — registry and GIS foundation

The hackathon's stated deliverables for Model 1, each checked against what runs.

| Required | Status | Evidence |
| --- | --- | --- |
| Registry portal with GIS map | BUILT | Leaflet + OpenStreetMap, no API key. services/dashboard/components/RegistryMap.tsx |
| Bulk + manual + API onboarding | ALL THREE | Five-step form, CSV bulk upload, and POST /api/v1/installation-requests. |
| Camera health monitoring | BUILT | Status, last frame, latency, reconnect count; polled every 20s. |
| Gap-analysis report | BUILT | Thin districts, ageing cameras, coverage; CSV export. /reports/gap-analysis |
| RBAC + metadata audit trail | EXCEEDS | 13 roles, department/city/zone scoping, field-level redaction, every read audited. |
| Sample onboarded dataset | 2 CAMERAS | Trimmed to two deliberately. The live test needs ~50. |
| Registry API documentation | PARTIAL | docs/api.md is thorough and current, but is not packaged as a submission artefact. |

### Deviation worth a deliberate decision

The organisers suggest PostGIS. We store plain latitude/longitude floats on PostgreSQL. That is fine for 50 cameras and for the map we render, but "nearest camera to this point", "cameras within this polygon", and route-corridor queries all get materially harder without it — and those are exactly the queries a vehicle-tracking feature wants. Worth deciding now rather than discovering during the tracking build.

# 4. Model 3 — federation middleware

| Required | Status | Evidence |
| --- | --- | --- |
| Adapter architecture, 2+ VMS | BUILT WELL | Two mock VMS with deliberately incompatible dialects — flat snake_case / IST wall-clock / X-API-Key versus nested camelCase / epoch-ms / Bearer. Both normalise to one canonical model. |
| Federating demo across systems | BUILT | Registry is federation-wide; one department going down degrades to last-known state instead of failing the page. |
| Extensible connector framework | BUILT | Abstract contract plus a documented checklist for adding a vendor. docs/adapter-contract.md |
| Cross-system event correlation | GEOGRAPHIC ONLY | Pairs events at nearby cameras within a time window. Useful, but it does not correlate identity — which is what the test case asks for. |
| Metadata exchange bus | DIRECT HTTP | No Kafka or RabbitMQ. Defensible at this scale, but it is a named Model 3 feature and the organisers list it in the stack. |
| Unified alert dashboard | ABSENT | There is no alert concept anywhere in the system. |
| Federated analytics report | ABSENT | Detections are queryable but never summarised into a report artefact. |

# 5. Analytics — further along than expected

Both detection layers work on the actual supplied footage, verified end-to-end rather than asserted.

| Capability | Status | Measured result |
| --- | --- | --- |
| Object detection (YOLO11n) | WORKING | 475 detections across 6 classes on the supplied clip — person, car, motorcycle, truck, bicycle, bus. ~190 ms/frame on CPU, at the edge. |
| ANPR (number plates) | WORKING | Read DL1LCE5987 off the 4K source at 0.77 confidence, with its own permission, retention clock and audit line. |
| ANPR yield | 1 IN 67 | One plate per 67 vehicle crops on wide street footage. Honest for these optics — but thin for a demo where a specific vehicle must be found. |
| Edge-first, continuous, multi-camera | BUILT | Model loads once per process; --all-cameras --forever re-discovers cameras each cycle; a failed camera does not stop the site. |
| Watchlist matching | ABSENT | No watchlist table, no matcher, no alert. The vehicle reference registry exists but is deliberately not joined to detections. |
| Cross-camera vehicle tracking | ABSENT | A plate is one observation at one camera; nothing builds a route or movement history. |

The ANPR yield is a demo risk, not a bug One plate per 67 vehicles is what wide overview footage allows. The live test asks us to find a designated vehicle. If the government feed is similar wide-angle footage, plate-only matching may simply not catch it on the day. Mitigation worth planning: match on plate OR vehicle attributes (class, colour, direction, time window at a known camera), so a designated vehicle can still be tracked when its plate is unreadable.

# 6. Two defects found during this audit

The vehicle registry is empty in the running system services/central-api/Dockerfile copies app/ and requirements.txt — but never data/reference/. So /app/reference/vehicle_registry.json does not exist in the container, import fails silently at startup, and the registry serves 0 vehicles. Its 14 tests pass, because they read the file from the repo path in-process. A feature can be fully tested and still be dead in the deployment. One line in the Dockerfile.

Stale self-description in the API services/central-api/app/main.py still advertises that the system does no YOLO inference, no ANPR/OCR and no plate reading. All three are now false and are served on the root endpoint — the first thing a judge hitting the API sees.

# 7. What the live test case needs

Walking the organisers' own test sentence, clause by clause.

| Clause | Status | What is missing |
| --- | --- | --- |
| Onboard ~50 cameras | 2 ONBOARDED | Mechanism proven (bulk CSV works). Needs the real 50-camera manifest. |
| Integrate live feeds | NOT ATTEMPTED | Broker and adapters are ready; the government portal has not been connected. Needs credentials and the endpoint contract. |
| Track a designated vehicle | ABSENT | Needs plate-identity linking across cameras and a track model. |
| Generate alerts on match | ABSENT | Needs a watchlist, a matcher, an alert record and a console. |
| Movement history / route | ABSENT | Needs ordered sightings per identity, with timestamps and camera positions. |
| Visualise on GIS | MAP EXISTS | Cameras plot correctly. No track overlay, no alert pins, no route line. |

# 8. Recommended order of work

Ordered by scored value per unit of effort, not by what is most interesting to build.

- Fix the two audit defects. One Dockerfile line and one docstring. Minutes, and the second is currently visible to any judge who opens the API root.

- Watchlist, matching and alerts. The heart of the graded test case and the largest single gap: a watchlist table (stolen / wanted / blacklisted), a matcher that fires on every ingested plate, an alert record, and an alert console. Everything it needs already exists upstream.

- Cross-camera tracking and movement history. Once plates create alerts, ordering sightings by time per identity gives route and history almost for free — and it is a listed bonus-scoring item.

- GIS overlay for alerts and tracks. Reuses the existing Leaflet map. High demo impact for low effort: judges are told to expect GIS visualisation of the tracked vehicle.

- Onboard the ~50 hackathon cameras. The bulk CSV path already works. Do it early — everything downstream looks more credible at 50 cameras than at 2.

- Government feed integration. Blocked on credentials, so start the access request now rather than discovering the blocker in September.

- HLD document, deck and scalability plan. Four of seven evaluation areas. Much of the substance already exists in docs/ and needs assembling rather than inventing.

- Demo videos and submission packaging. The own-feed demo is recordable today; the government-feed demo waits on step 6.

One judgement call to make early Steps 2–4 will want geospatial queries (nearest camera, corridor, containment) that plain lat/lng columns make awkward. Deciding on PostGIS before starting the tracking work is cheaper than retrofitting it midway — and it is the organisers' own suggested stack.

Audit performed against the running Docker stack on 21 August 2026 — 138 tests passing, two cameras federated across two mock VMS, YOLO and ANPR verified on the supplied 4K footage.